Glossary:

MVP: minimal viable product
ARTA: shorthand for the risk mitigation strategies
PSI: potentially shippable increment
Feature: same as backlog item
Product backlog item: a planned feature
Sprint backlog item: a feature being worked on in a past or current sprint
DoD: definition of done: a measure of implementation quality has all the features previously agreed upon been implemented + tested + are they working without errors.
Skateboard: Proof of concept version demonstrating viability of a complete project.
Wheel: Proof of concept of a (small) part of the project, parts of which are thus unimplemented. This must be individually testable and runnable.
CR: code review
RA: risk assessment
RMP: Risk mitigation plan

Capstone Assignment 1

Submit this form as a MS Word docx file to Amathuba.
Also check it in to your Gitlab repo as a MS word docx file, so that team members, tutors, and clients have access to it.

| Initial project plan [10% of total mark] Do not edit this document after submission to Amathuba |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project name: | Tokenization Analysis Dashboard |  |  |  |  |
| Team nickname | The boys |  |  |  |  |
| Team names (first/last) | Zwivhuya |  | Paul |  | Lesego |
|  | Ravhulahani |  | Kabulu |  | Wubet |
| Student numbers | RVHZWI001 |  | KBLPAU002 |  | WBTLES001 |
| Project description 1 or 2 lines | A web-tool that evaluates and compares subword tokenizers across eight languages. |  |  |  |  |
| Planned programming language(s) | Python (Fast API) TypeScript (React.js, Jest) |  |  |  |  |
| Git url | https://gitlab.cs.uct.ac.za/rvhzwi001/tad-capstone |  |  |  |  |
| Sprint length | 2 weeks |  |  |  |  |
| Describe non-backlog/non-coding work (filling in forms is not 'work') |  |  |  |  |  |
| Work item 1 | Research and define the exact set of metrics to be used to evaluate a tokenizer's performance on a language and confirm the final metric set and acceptance threshold with the client. |  |  |  |  |
| Person responsible | Zwivhuya Ravhulahani |  |  |  |  |
| Add more non-backlog items as needed, you need at least as many of such items as there are team members. Only add 1 or 2 major items per team member. |  |  |  |  |  |
| Work item 2 | Do some research on the workings of virtualisation (Docker for lightweight OS-level virtualisation rather than hardware simulation) for a standardised development environment. Set up the project and containerise the entire application for standardised development. |  |  |  |  |
| Person responsible | Paul Kabulu |  |  |  |  |
| Add more non-backlog items as needed, you need at least as many of such items as there are team members. Only add 1 or 2 major items per team member. |  |  |  |  |  |
| Work item 3 | Design the project architecture diagram |  |  |  |  |
| Person responsible | Lesego Wubet |  |  |  |  |
| Work item 4 | Design the website’s UI/UX: wireframe the key screens and navigation between them, so frontend backlog items have a a concreate design to build against. |  |  |  |  |
| Person responsible | Paul Kabulu |  |  |  |  |
| Add more non-backlog items as needed, you need as least as many of such items as there are team members. Only add 1 or 2 major items per team member. |  |  |  |  |  |
| Risk analysis |  |  |  |  |  |
| Describe Risk 1 | Team member is unavailable due to illness, etc. do not remove or alter this risk. |  |  |  |  |
| Likelihood | likely | Impact |  | Expensive |  |
| ARTA strategy | Avoid |  |  |  |  |
| Mitigations | Maintain shared documentation and a shared repo so any member can pick up another’s task; avoid single person ownership of critical components, keep sprint backlogs items small enough to reassign mid-sprint. On the case of a team member is not available, we can report to the client/supervisor or the tutor |  |  |  |  |
| Describe Risk 2 | The web interface accepts arbitrary user-submitted text for live tokenization, and arbitrary. Text input could attempt injection, oversized payloads, or resource-exhaustion requests. |  |  |  |  |
| Likelihood | Unlikely | Impact |  | Expensive |  |
| ARTA strategy | Transfer |  |  |  |  |
| Mitigations | Perform text cleaning on the user input to avoid malicious script injections. Avoid parsing strings in Typescript using innerHtml property, this will reduced the risk of html injections, because the innerHtml property treats strings as code, these strings could be used to inject malicious scripts into our program, which will get parsed as valid code. This is known as cross-site scripting which is a massive security risk. Validate the user input and make sure it’s within size range. Add rate limiting to avoid resource exhaustion/DDOS attacks. |  |  |  |  |
| Describe Risk 3 | Data storage security risk. If the stored data is accessed by malicious hackers, metrics could be manipulated or could be deleted which would defeat the whole point of a data website. Data can also be corrupted in the files due to errors or any other cause. |  |  |  |  |
| Likelihood | unlikely | Impact |  | Expensive |  |
| ARTA strategy | Transfer |  |  |  |  |
| Mitigations | Having back-up files for the data will be useful in preventing the over-reliance on one stored data storage when corruption happens. We are thinking of having encryptions on the data that will prevent malicious parties from manipulating the data and if the party deletes the data, a back-up would be used if needed. A corrupted data detection system could be made to help in identifying it quickly. These solutions assumes that the project will launch online but it will not due to the fact that it will run and tested locally |  |  |  |  |
| Describe Risk 4 | Hugging Face tokenizer IDs for on-demand download , both are attack surfaces.Tokenizer IDs are a code-execution risk, since some Hugging Face repos run custom Python code on load . |  |  |  |  |
| Likelihood | likely | Impact |  | Cheap |  |
| ARTA strategy | Reduce |  |  |  |  |
| Mitigations | Users must be informed of the model repository before using the model, a user will be asked at run time for confirmation to trust the repo. if the user fails to confirm, the Tokenizer model will not be run. It will inquire a user to confirm before loading a tokenizer. |  |  |  |  |
| Describe Risk 5 | Dependency or environment incompatibilities across the team's laptops and the supervisor's PC (different OS, Python/Node versions, or missing tokenizer model files) could cause the project to fail to run outside a single developer's machine, meaning the client/tutors won’t be able to run the program as well. |  |  |  |  |
| Likelihood | Likely | Impact |  | Expensive |  |
| ARTA strategy | Avoid |  |  |  |  |
| Mitigations | To avoid dependency and environment problems, the team can use Docker Desktop to create the same development environment for everyone. A Dockerfile can specify the required Python and Node.js versions, while docker-compose.yml can manage the different services. This allows everyone, including the supervisor, to start the same environment with one command: docker compose up --build. Local volume mounts also let developers edit code on their own computers while it runs inside the container. This reduces “it works on my machine bro” problems and ensures that all required dependencies and tokenizer files are available to everyone. |  |  |  |  |
| Project backlog items |  |  |  |  |  |
| Add as many backlog items as needed |  |  |  |  |  |
| Backlog item 1 |  |  |  |  |  |
| Name | Tokenizer registry |  |  |  |  |
| Description | A unified interface that loads and run any Hugging Face tokenizer, and produces tokens, and token count to be processed to calculate the metrics |  |  |  |  |
| Priority | High |  |  |  |  |
| Main developer | Zwivhuya Ravhulahani |  |  |  |  |
| Estimated time | 0.5weeks |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |
| Functionality | Given a Hugging Face tokenizer ID, the registry loads it (from local disk cache if previously downloaded, otherwise downloading it) and returns a standard result: token list with character offsets. Curated reference tokenizers are loaded once at startup and held in memory permanently. User-entered tokenizers are held in an in-memory cache capped at a fixed, so memory doesn't grow unbounded. |  |  |  |  |
| Test cases | Unit test loads each curated tokenizer by ID and confirms correct tokens on a known sample sentence per language. A repeat call for the same ID confirms it's served from the in-memory cache. A test loads more than the cache cap's worth of distinct tokenizer IDs and confirms one gets evicted rather than memory growing unbounded. A none valid tokenizer ID should trigger a predefined error message. |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 2 |  |  |  |  |  |
| Name | Metric Pipeline |  |  |  |  |
| Description | metrics engine that runs in batch over every tokenizer and every one of the 8 languages' saved corpora, producing precomputed results that are stored and served to users on request, and can also be invoked on-demand for a user-submitted piece of text or for tokenizers not in the predefined set, computing the same metrics. Batch results are persisted so they don't need recomputation; on-demand results are not saved permanently. They may be held briefly in a cache so a repeated identical request doesn't recompute unnecessarily, but they are not part of the permanent results store. |  |  |  |  |
| Priority | High |  |  |  |  |
| Main developer | Lesego Wubet |  |  |  |  |
| Estimated time | 0.75 weeks |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |
| Functionality | Running the pipeline over the predefined tokenizer set × eight languages computes every agreed metric for each (tokenizer, language) pair and writes the results to the persisted results store. On User entered tokenizer ID and original data. results should be save for next request. On-demand mode: given any tokenizer ID (curated or user-entered) and optional custom text, the same metric functions compute results live within an acceptable response time, without writing to the persisted results store. Identical on-demand requests (same tokenizer ID + same text) within a short window (10–15 minutes) are served from a short-lived cache instead of full recomputation. |  |  |  |  |
| Test cases | Each metric function is unit-tested against a hand-computed value on a small fixed sample text, for at least one language. A full batch run over the curated set × eight languages completes without error and every cell in the results store has a non-null value. An on-demand call with a non-curated tokenizer ID and custom text returns correct values matching hand-calculation, and a check confirms nothing was written to the persisted results store as a result. A second identical on-demand call within the cache window returns the same result without re-invoking the metric computation (checked via call count or timing) , and a call after the cache window expires does recompute |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 3 |  |  |  |  |  |
| Name | Data-Serving APIs |  |  |  |  |
| Description | Create APIs to serve the computed data to the client facing application. The APIs should have parameters that allow us to get specific data rather than a general query that returns all data. Requests data from the result storage including client request which will request from the metrics pipeline |  |  |  |  |
| Priority | High |  |  |  |  |
| Main Developer | Paul Kabulu |  |  |  |  |
| Estimated Time | 0.75 Weeks |  |  |  |  |
| Acceptance Criteria |  |  |  |  |  |
| Functionality | All planned endpoints (tokenizers, languages, performance, compare, baseline-comparison, leaderboard) return correct JSON and run entirely on localhost with no external dependency. |  |  |  |  |
| Test cases | Integration tests hit each endpoint and check response shape and correctness against the results store. |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 4 |  |  |  |  |  |
| Name | Result storage |  |  |  |  |
| Description | Stores computed metrics in a structure (JSON or lightweight database). Serves the API upon request so it doesn't recompute on every request. Request metrics from the metrics pipeline if it does not have it for example the client request with new corpora |  |  |  |  |
| Priority | High |  |  |  |  |
| Main developer | Lesego Wubet |  |  |  |  |
| Estimated Time | 0.30 weeks |  |  |  |  |
| Acceptance Criteria |  |  |  |  |  |
| Functionality | Storing data that can be filtered upon request from the back-end API. Results from metric calculations are written to a single persisted JSON file, keyed by tokenizer ID then language. A small query module provides functions to fetch: one (tokenizer, language) pair; all languages for one tokenizer; all tokenizers for one language; and a tokenizer's non-English metrics as a ratio against its own English row. Adding a new metric does not result in a new structural strange, just a new key in each language metric dictionary. |  |  |  |  |
| Test cases | Querying a known (tokenizer, language) pair returns exactly the values the batch pipeline produced for it. Querying all languages for one tokenizer returns exactly nine entries or fewer, with a clear indication of which are missing, if a language's data isn't yet computed. Loading the results file when it's missing or malformed raises a clear error rather than crashing silently or returning an empty result. Repeat a test case more than once and no duplicates are stored. |  |  |  |  |
| client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 5 |  |  |  |  |  |
| Name | Single performance Dashboard |  |  |  |  |
| Description | As a user, I want to select one tokenizer and one language and see its overall performance across all metrics, so I can understand how well it handles that language. |  |  |  |  |
| Priority | High |  |  |  |  |
| Main Developer | Zwivhuya Ravhulahani |  |  |  |  |
| Estimated Time | 0.5 weeks |  |  |  |  |
| Acceptance Criteria |  |  |  |  |  |
| Functionality | Selecting a valid tokeniser/language pair displays every returned metric with its name, value, and a short human-readable label. If the pair's data is not saved in file, it must be calculated and returned rather than blank fields or a broken layout. Clicking a metric name expands or navigates to its explanation. |  |  |  |  |
| Test cases | Selecting a known (tokenizer, language) pair displays values that exactly match a direct call to the endpoint. Selecting a pair in the "not computed" state shows a loading message rather than empty or zero values, and present the results withing a reasonable timeline Switching the tokenizer or language selection while a result is already showing correctly replaces the old data rather than appending to it or leaving stale values on screen. |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 6 |  |  |  |  |  |
| Name | Tokeniser comparison |  |  |  |  |
| Description | As a user, I want to compare two tokenisers side-by-side to see which one performs better on each metric and overall based on a calculated score. |  |  |  |  |
| Priority | Middle |  |  |  |  |
| Estimated Time | 0.75 weeks |  |  |  |  |
| Main Developer | Paul Kabulu |  |  |  |  |
| Acceptance Criteria |  |  |  |  |  |
| Functionality | Selecting two or more tokenisers and showing a side-by-side comparison view. The metric comparisons should be done on tables or graphs/charts. |  |  |  |  |
| Test Cases | Handle invalid data by displaying as an error, handle missing data on the charts and graphs for each tokenizer by displaying “data is not available” not as 0 or null. Test for extreme comparison to make sure the graphs can handle any value, reloading the page to check data consistency if not, we check for backend. Test each graph if its displaying correct data manually |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 7 |  |  |  |  |  |
| Name | Baseline (English) comparison dashboard |  |  |  |  |
| Description | As a user, I want to see how a tokeniser's performance on a chosen language compares to its performance on English, so I can judge how much worse/better it handles that language relative to the baseline. |  |  |  |  |
| Priority | Middle |  |  |  |  |
| Estimated Time | 0.5 week |  |  |  |  |
| Main Developer | Lesego Wubet |  |  |  |  |
| Acceptance Criteria |  |  |  |  |  |
| Functionality | Be able to select a tokeniser and a non-English language to compare/visualise the difference between the two languages in terms of metrics/performance. This visualisation should be able to show us how better/worse that selected tokeniser performs on a non-English language compared to the baseline (English). |  |  |  |  |
| Test Cases | Check if all the languages are displaying correct data. Handling languages with no data or data not in proper format by displaying data not available. The languages are ranked according to their data. If the English is really the baseline of all the languages |  |  |  |  |
| Client Remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 8 |  |  |  |  |  |
| Name | Performance Leaderboard |  |  |  |  |
| Description | As a user, I want to see a leaderboard of a chosen tokenizer's performance across all eight languages, and separately a leaderboard of multiple chosen tokenizers for one language, so I can quickly spot strengths and weaknesses. - Select a tokeniser (n tokenisers in a certain language). Rank tokenisers based on selected metrics. |  |  |  |  |
| Priority | Middle |  |  |  |  |
| Estimated Time | 0.5 weeks |  |  |  |  |
| Main Developer | Paul Kabulu |  |  |  |  |
| Acceptance Criteria |  |  |  |  |  |
| Functionality | We will have two modes: Mode 1: given a selected and renders all eight languages ranked by a chosen metrics. Mode 2: given a selected language and 2+ tokenizers, calls and renders those tokenizers ranked against each other for that language. Both modes reuse the same ranked-list rendering component. Entries with "not computed" data are shown at the bottom, clearly marked "not available" rather than sorted as if they scored worst. |  |  |  |  |
| Test Cases | Test for ranking when some tokenizers have missing metric data and display as “not available”. Test for ties in ranking when tokenizers have the same data and what is the last determining factor. Test for when tokenizers have invalid data, for example when comparing numbers and there is a string, display invalid data. Test if languages can be changed. Test if the ranking is correct manually. Test if you can filter out selected metrics. |  |  |  |  |
| Client Remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 9 |  |  |  |  |  |
| Name | Live Tokenisation |  |  |  |  |
| Description | As a user, I want to type or paste my own text, pick a tokenizer, and see the text split into tokens (highlighted with distinct colors), so I can see exactly how that tokeniser behaves on real text. |  |  |  |  |
| Priority | Low |  |  |  |  |
| Estimated Time | 0.7 weeks |  |  |  |  |
| Main Developer | Zwivhuya Ravhulahani |  |  |  |  |
| Acceptance Criteria |  |  |  |  |  |
| Functionality | Submitting text and a tokeniser choice returns the token list with offsets (boundaries), and the frontend renders the original text split and color-coded by token boundary. |  |  |  |  |
| Test Cases | Test if the presented values reflect the data provided from the back-end api tokenized string. If the visualisation(use of colors) correctly reflects its function |  |  |  |  |
| Client Remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 10 |  |  |  |  |  |
| Name | Metric Explanations |  |  |  |  |
| Description | As a user, I want to be able to click on a metric name to see a clear explanation of what that metric means, so I can be able to interpret the data without any prior expertise. |  |  |  |  |
| Priority | Low |  |  |  |  |
| Estimated Time | 0.2 weeks |  |  |  |  |
| Main Developer | Zwivhuya Ravhulahani |  |  |  |  |
| Acceptance Criteria |  |  |  |  |  |
| Functionality | Clicking on a tokeniser opens a detailed view with the metrics displayed. When I click/hover over a metric, there should be a tooltip that displays a clear explanation of the metric and what it means, so the users can be able to understand the data. |  |  |  |  |
| Test Cases | Test manually if each metric description is assigned to the correct metric |  |  |  |  |
| Client Remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| GenAI declaration |  |  |  |  |  |
| Did you use GenAI | Yes |  |  |  |  |
| Describe use | LLM were used to explain some terminology of Web development. We also used the models to explain hugging face models and help us with understanding tokenizers, for team members with no prior knowledge about tokenizers. We also use an AI model Grammarly to help us with Syntax and grammar errors |  |  |  |  |
| Add any diagrams or analysis as requested by your client e.g.: entity-relationship diagram for a database application or: data flow diagram for a data-oriented-application |  |  |  |  |  |
| Cross-Site Scripting: https://www.sparkleweb.in/blog/understanding_the_risks_of_using_innerhtml_in_web_development |  |  |  |  |  |